Project Planning Phase

Project Planning logic

| Date | 30 September 2026 |
| --- | --- |
| Team ID | 6abab772b81abcc53b06d3f7 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 5 Marks |

Here is the Project Planning Logic & Methodology tailored for your project, formatted cleanly so you can copy and paste it directly into your documentation.

### Project Planning Logic & Methodology

1. Agile Scrum Framework & Iterative Development The project follows the Agile Scrum methodology to ensure continuous delivery and adaptability. The workload is divided into three 10-day sprints, prioritizing features based on technical dependencies and business value.

2. Sprint Sequencing Logic (Dependency-Driven) The sprints are structured sequentially so that each phase builds upon the foundation of the previous one:

- Sprint 1 (Foundation & Input): Focuses on prerequisites. Users must be able to authenticate (USN-1) and upload their raw spreadsheet files (USN-2) before any data mapping can occur. The base Transform Map UI (USN-3) is introduced here to establish the core interface.

- Sprint 2 (Core Processing Engine): Focuses on the heavy backend logic. With files uploaded, the system needs to apply transformation rules (USN-4) and physically execute the batch import of data into the database (USN-5).

- Sprint 3 (Output & Quality Assurance): Focuses on post-execution analytics. Once data is imported, the system must handle inevitable data conflicts via error logging (USN-6) and display the success metrics on the user dashboard (USN-7).

3. Story Point Estimation Logic Story points were estimated using the Fibonacci sequence (1, 2, 3, 5, 8) based on three factors: Complexity, Effort, and Risk.

- 8 Points (High Complexity): Tasks involving heavy backend processing, database transactions, and dynamic mapping (e.g., Transform Map Configuration, Data Import Execution).

- 5 Points (Medium Complexity): Tasks requiring moderate logic and validation (e.g., Spreadsheet File Parsing, Transformation Rules, Error Logging).

- 3 Points (Standard Effort): Routine tasks with established frameworks (e.g., Authentication, Dashboard UI).

4. Resource Allocation & Role Logic Tasks were assigned based on team member strengths and roles to ensure parallel development:

- Karuppasamy (Backend & Integration Lead): Assigned to complex backend integrations, mapping execution, and ensuring seamless communication between the UI and database.

- Arish Mohamed(Database & Processing): Assigned to handle file ingestion, database insertions, and the core algorithm for the data import execution.

- Thangaselvan(Frontend & UI/UX): Assigned to user-facing elements, including authentication views, transformation rule interfaces, and the final reporting dashboard.

- Jayaprakash (QA & Validation): Assigned to handle edge cases, file upload validations, and building the comprehensive error logging system to ensure data integrity.

5. Velocity & Capacity Planning With a 10-day sprint cycle, the team committed to a total of 37 story points across 3 sprints. By tracking our average velocity (approximately 12.33 points per sprint / 1.23 points per day), we ensured the workload remained realistic and evenly distributed, preventing burnout while meeting the final release deadline.