Project Planning Phase

Project Planning (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2026 |
| --- | --- |
| Team ID | 6abab772b81abcc53b06d3f7 |
| Project Name | Import Data using Transform Maps (Spreadsheet) |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication & User Management | USN-1 | As a user, I can securely log into the system so that I can access my data import workspaces. | 3 | High | Karuppasamy, Jayaprakash |
| Sprint-1 | File Management | USN-2 | As a user, I want to upload spreadsheet files (.csv, .xlsx) so that I can source raw data for import. | 5 | High | Arish Mohamed, Thangaselvan |
| Sprint-1 | Transform Maps | USN-3 | As a user, I want to create and configure a Transform Map to link spreadsheet columns to target database fields. | 8 | High | Karuppasamy |
| Sprint-2 | Transform Maps | USN-4 | As a user, I want to define field transformation rules (e.g., date formatting, concatenation, default values) during mapping. | 5 | Medium | Thangaselvan, Jayaprakash |
| Sprint-2 | Data Import | USN-5 | As a user, I want to execute the data import process using the configured Transform Map with batch processing and coalesce keys. | 8 | High | Arish Mohamed, Karuppasamy |
| Sprint-3 | Data Import | USN-6 | As a user, I want comprehensive error logging and validation reports for failed row imports. | 5 | High | Arish Mohamed |
| Sprint-3 | Reporting & Dashboard | USN-7 | As a user, I want a dashboard summary showing total imported records, skipped records, and error counts. | 3 | Medium | Karuppasamy |

Sprint Schedule & Tracking Table

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 10 Days | 28 Sep 2026 | 09 Oct 2026 | 16 | 09 Oct 2026 |
| Sprint-2 | 13 | 10 Days | 12 Oct 2026 | 23 Oct 2026 | 13 | 23 Oct 2026 |
| Sprint-3 | 8 | 10 Days | 26 Oct 2026 | 06 Nov 2026 | 8 | 06 Nov 2026 |

### 2. Velocity Calculation

- Sprint Duration: 10 Days (per sprint)

- Total Story Points Committed: 37 Points (across 3 Sprints)

- Total Completed Points: 37 Points

#### Average Velocity (AV) Calculation:

AverageVelocityperSprint=TotalPointsCompletedTotalSprints=373≈12.33pointspersprint

AverageVelocityperDay(IterationUnit)=AverageSprintVelocitySprintDurationinDays=12.3310≈1.23storypointsperday